Test Summary report– Buggy To-Do Web App

Project Name: Buggy To-Do Web App

Application URL:  https://bug-test-swart.vercel.app/

Prepared By:Bhupendra Sen

Date: November 15, 2025

1.Objective

The objective of this testing effort was to validate the core functional flows of the Buggy To-Do Web application, including:

- Validate the Add Task form  and Task Creation

- Validate the task list by editing and deleting

- Filtering & Sorting

- UI behavior in Light/Dark modes

2. Scope

- Functional testing(create/edit/delete tasks, filters, sort, status changes)

- Positive and Negative test cases

- UI/UX Testing

- Basic Security testing

3. Test Environment

- Browser: Chrome

- Network:wifi

- Operating system:Windows 11

- Test URL:https://bug-test-swart.vercel.app/

4. Test Execution Summary

| Metric | Value |
| --- | --- |
| Total test Case designed | 22 |
| Total Test Case executed | 22 |
| Passed | 15 |
| Failed | 7 |

5. Defect Summary

| Severity | Count | Status |
| --- | --- | --- |
| Critical | 5 | Open |
| Major | 1 | Open |
| Medum | 1 | Open |

- Conclusion

Application is functional but contains multiple bugs. Recommended for further development fixes before deployment.